# Sprint Retrospective

CS250

Kadin Brewer

10/14/2026

Team Cohesion:

This project was the product of different people in different roles contributing to the end goal of the stakeholder’s vision for the application. The Scrum Master made sure the team was focused and coordinated by holding and maintaining daily scrum meetings. By keeping our daily stand-ups focused, time limited, and open to the team, the Scrum Master made sure every other team member was up-to-date and prepared for the day.

The product owner was responsible for being the conduit for the product vision from stakeholders and users to the Agile team. The product owner was routinely in contact with the stakeholders and users, building a clearer product vision to deliver to the team through backlog refinement, user story refinement, and maximizing the value of the product (Schwaber & Sutherland, 2020). This helped the team complete the project by keeping the team on the correct track to produce the most valuable product for the consumer.

The testers were crucial to maintaining the quality of the product and for ensuring the product meets the required criteria. By communicating with the product owner frequently, the product testers were able to form precise test cases which were employed to ensure the product’s adequacy.

Finally, the developers were integral to the product’s completion as they worked closely with the testers to develop the end-product, up to the standards provided by the product owner. The developers adapted to the changing requirements of the product by working with the testers and the product owner to clarify what the changes meant for the entire application’s development. They were crucial in ensuring that any changes in the application did not break preexisting features, and if they did, they made sure to fix those issues (Modern Requirements, 2025).

- User Stories to Completion:

During the development for the SNHU travel application, user stories were gathered and assigned point values, which are used to estimate the time to complete each story. The product owner refined user stories and made sure they were clear and concise so that the team would have no trouble understanding what the stories were asking of them. This approach ensured the product would align with the stakeholder’s and user’s requirements. As the product owner kept the user stories and backlog refined, each sprint delivered the most valuable user stories which would follow criteria set by the testers.

- Interruption Control:

In the Agile methodology, interruptions are taken into account, and are often part of the development process. After having already completed a good chunk of the project, the requirements for it were changed and had to be incorporated. Instead of starting over completely, the Agile methodology guided the team to adapt to the changes. The product owner refined the new user stories and groomed the backlog to reflect the new changes needed. The team successfully completed the changes by working and communicating with each other to ensure the product’s adherence to the new requirements. This reflects the Agile approach’s ability to adapt to changes, even in the later stages of product completion.

- Communication:

Throughout the project, team members often had to communicated to other team members to maintain product vision and to clarify any misconceptions. A great example of this comes from emails from a developer to the tester asking for updated test-cases in response to changing requirements for the product.

EMAIL TO TESTER:

To brian.tester@SNHU.edu

Subject: SNHU Travel Changing Requirements

Hey Brian,

As you know, the SNHU Travel application’s requirements have been changed, we are now focusing on detox/wellness locations. Due to this, I just wanted to remind you to make sure your test cases are updated to fit the new specifications. Also, if you can think of any new test cases, please be sure to implement those with acceptance and failure criteria. Finally, if you could, please test existing features to see if they are still compatible with the new features, and if not, let me know so I can fix them.

Thanks a lot,

Kadin.

This email shows the effectiveness of the Agile team by displaying the quick adaptability and cooperation between roles in the team. By maintaining close communication, the team ensures the product’s validity as required by the stakeholders.

- Organization:

Throughout the project, multiple different organizational tools were employed successfully. Burn up/ burn down charts allowed the entire team to see the progress being made each sprint as we worked towards the end deliverable product. Kanban boards and other forms of information radiators kept the entire team informed and on track.

Daily stand-ups were effective in keeping the ensuring the entire team was ready for the day, making sure they have everything they need to tackle their problems, sprint reviews allowed for close evaluation of delivered features by the stakeholders, and sprint retrospectives offered a chance for the team to reflect on what went well and what needed to improve for the next sprint. All of these tools and events display Agile’s core Scrum values of focus, openness, and commitment (Drumond, 2024).

- Evaluation:

I think the Agile approach worked well for our project, much better than a traditional waterfall approach would have served the project. Because the Agile approach is adaptable and open to change by nature, the project was prevented from being unduly delayed by the changing requirements halfway through the project.

The Agile approach has many benefits that contribute to a successful project completion. Communication is key to a successful team and the Agile approach encourages communication throughout the entire team with scrum ceremonies, information radiators, and team cooperation. Vision clarity is another one of Agile’s strong suits, all throughout the project’s development the product vision is constantly being refined and conveyed to the team through user stories and the back log. Lastly, The Agile approach actively avoids specialization because it encourages cross-functionality in team members.

Some negative aspects of the Agile approach may or may not always be present, but can certainly occur in project development. Because the team is very communication oriented, the Agile approach relies on constant communication through meetings or other organizational tools. Since there is never a concrete estimate as to when the project will be completed, theoretically the project could grow indefinitely as features are continually added.

Overall, I think the Agile approach was the correct choice for completing this project. The adaptability and communication afforded to the team by the methodology proved to be crucial in delivering the final project, and I don’t think the project would have seen the same success with the waterfall approach.

Bibliography:

Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum: The rules of the game. Scrum Guides. https://scrumguides.org/scrum-guide.html

Modern Requirements. (2025, January 29). Mastering Agile Requirements Management: Best Practices and Tools. Modern Requirements. https://www.modernrequirements.com/blogs/the-art-of-agile-requirements-management/

Drumond, C. (2024). What is scrum and how to get started. Atlassian. https://www.atlassian.com/agile/scrum